# Risk Management Plan

# Risk Register

Duplicate bed allotment — High impact — use database constraints and availability checks.

Incorrect student data — Medium impact — add validation and staff verification.

Unauthorized access — High impact — use role-based access control.

Data loss — High impact — maintain regular backups.

Delayed development — Medium impact — divide work into small increments.

Poor usability — Medium impact — test interfaces with users.

Incomplete testing — High impact — prepare test cases before deployment.